B.S. DETECTOR

Speaker Verification Module — Progress Report

Prepared by Anumay Pandey   |   August 11, 2026

Repository:  github.com/Anumay1231/B.S-Detector

# Executive Summary

Today's work focused on the speaker-verification component of the B.S. Detector. We finalized the system architecture, selected and validated a pretrained speaker-embedding model, completed the core verification pipeline end to end, and researched the right datasets for calibrating the system on English, Hindi, and Hinglish speech.

The component is roughly 65–70% complete. Architecture, model integration, and pipeline are done and fully tested (147 passing tests, no failures). What remains is real-world dataset calibration/evaluation and integration with the existing deepfake detector.

# 1.  System Architecture

B.S. Detector runs as a sequential, two-stage pipeline rather than running both detectors in parallel. If the deepfake detector flags audio as FAKE, the pipeline stops immediately — speaker verification never runs. This avoids unnecessary GPU compute, gives a clear decision hierarchy, and keeps the two systems modular.

Figure 1 — Top-level integration: deepfake detection gates speaker verification.

## 1.1  Speaker-Verification Module Internals

Within Stage 2, reference and test audio are independently preprocessed and encoded, compared by cosine similarity, and passed through a calibrated threshold to reach a decision. The Phase 7 offline pipeline (dashed box) is what supplies that threshold — it is a separate, batch data pipeline, not part of the live request path.

Figure 2 — Module-level pipeline with source files, plus the offline calibration pipeline that supplies the threshold.

# 2.  Model & Pipeline

- Model: speechbrain/spkrec-ecapa-voxceleb (ECAPA-TDNN) — pretrained, frozen, no fine-tuning

- Output: 192-dimensional speaker embeddings

- Hardware: validated on the project's RTX 3060 Laptop GPU with CUDA inference confirmed

Implemented and tested: audio preprocessing, ECAPA integration, embedding generation, cosine similarity, input validation, FAR/FRR/EER/ROC-AUC, threshold calibration, decision logic, speaker-disjoint splitting, dataset/trial pipeline, and embedding caching — 147 tests passing, zero failures.

# 3.  Dataset Strategy

We initially considered one large multilingual dataset, but decided a small set of language-matched datasets fits the project better than an unnecessarily broad corpus:

- English → VoxCeleb1 — an established speaker-verification benchmark with official trial lists.

- Hindi → Kathbath — already used for ASV benchmarking (cosine similarity, EER).

- Hinglish → IIITH Hindi-English Code-Mixed Database — 142 speakers, 3 sessions, promising but not yet confirmed (access, licensing, and file structure still need verification).

Alternatives reviewed and set aside: VoxCeleb2, LibriSpeech, SITW, IndicVoices, NISP, I-MSV, MUCS, HiACC, and IITG-HingCoS.

# 4.  Calibration Approach

We avoided hard-coding a similarity threshold. Instead, the threshold is derived from real genuine/impostor data:

Genuine + impostor trials   →   Cosine similarity scores   →   FAR / FRR / EER   →   Data-derived threshold

Calibration and evaluation speakers are kept strictly separate (speaker-disjoint split) to prevent leakage and test real generalization. We also plan to compare language-specific thresholds against one global threshold. Fuzzy-logic decision mapping (confidence bands instead of a hard cutoff) was discussed as a future refinement, but is deliberately deferred until a conventional baseline exists to measure it against.

# 5.  Progress Status

Roughly 65–70% complete.

| Completed | Remaining Major Work |
| --- | --- |
| ✓ Architecture | 1. Finalize dataset access (VoxCeleb1, Kathbath, IIITH) |
| ✓ Model selection | 2. Implement/verify dataset adapters |
| ✓ Audio pipeline | 3. Download controlled datasets |
| ✓ ECAPA integration | 4. Generate real embeddings & trials |
| ✓ GPU implementation | 5. Compute real EER / FAR / FRR / ROC-AUC |
| ✓ Embedding generation | 6. Determine actual thresholds |
| ✓ Similarity scoring | 7. Evaluate on held-out speakers |
| ✓ Calibration framework | 8. Integrate with deepfake detector |
| ✓ Verification logic | 9. Test Hinglish properly |
| ✓ Testing (147 passing) | 10. Experiment with fuzzy mapping |
| ✓ Dataset research & comparison |  |
| ✓ Metadata audit |  |

# 6.  Why These Choices

The key point: we didn't default to the most popular model or the biggest dataset — every choice was narrowed against what B.S. Detector actually needs.

| Decision | Choice | Why |
| --- | --- | --- |
| Sequential architecture | Deepfake check first, verification second | Skips speaker verification on audio already rejected as fake — saves compute |
| ECAPA-TDNN | Pretrained SpeechBrain checkpoint | Best balance of accuracy, cost, and ease of integration; no training needed |
| Cosine similarity | Standard metric for embeddings | Scale-insensitive, cheap, and normalized (−1 to +1) for easy calibration |
| No hard-coded threshold | Threshold derived from calibration data | Right cutoff depends on model, dataset, language, and recording conditions |
| Speaker-disjoint evaluation | Calibration ≠ evaluation speakers | Prevents leakage; tests generalization to genuinely new speakers |
| VoxCeleb1 / Kathbath | Purpose-built ASV datasets | Both already have proven speaker-verification trial structures |
| English + Hindi + Hinglish only | No giant multilingual dataset | Matches our actual target languages; avoids unneeded storage/licensing/complexity |
| Hinglish not finalized | IIITH pending verification | Access/licensing/session structure unconfirmed — won't force an unproven dataset in |
| No cross-dataset trials | Genuine trials stay within one dataset | Speaker identity can't be assumed to match across different datasets |
| Fuzzy logic deferred | Hard threshold baseline first | Lets us later measure fuzzy logic's benefit against a known baseline |

# Bottom Line

We have completed the architecture and core implementation of a conditional, ECAPA-TDNN-based speaker-verification system. The remaining work is real-world dataset calibration and evaluation, followed by integration with the deepfake detector.